You can send this directly to Emergent.

---

Final Decisions & Execution Direction for NivXRay

I've reviewed your proposed architecture and roadmap. Overall, I agree with the deterministic-first strategy. Below are my final decisions.

---

Q1 — AI Strategy

Decision: Option C (Modified)

Do NOT remove AI from the product.

Instead:

Keep AI disabled by default.

Route all analysis through deterministic engines first.

Keep all AI endpoints and architecture intact.

Add an Admin Toggle to enable/disable AI globally.

Never call AI automatically.

AI should only execute when:

The analyst explicitly clicks "Analyze with AI"

Confidence is below a configurable threshold (optional)

The analyst requests a summary/explanation.

AI should NEVER perform core decoding.

The deterministic engine must always produce:

Decode chain

IOC extraction

MITRE mapping

Threat score

Malware heuristics

AI is only an analyst assistant.

Examples:

Explain decoded script

Executive summary

Behaviour explanation

Detection recommendations

Sigma/YARA suggestions

Investigation guidance

This minimizes API cost while keeping the product future-ready.

---

Q2 — Timeline

Compress the roadmap into a 2-week sprint.

Only implement Priorities 1–6.

Defer the following until after the deterministic engine is stable:

Advanced UI visualization

PDF export

Streaming decode

Similarity scoring UI

Timeline visualization

Other cosmetic enhancements

Current priority order:

1. Recursive Decode Engine

2. Decoder Coverage

3. PowerShell Reconstruction

4. CMD Reconstruction

5. IOC Extraction

6. MITRE Mapping

7. Threat Scoring

8. Knowledge Base

Focus on decoding accuracy first.

---

Q3 — Regression/Test Corpus

Use a hybrid approach.

Sources:

Existing internal corpus

Public malware repositories (where legally permitted)

Synthetic regression corpus

Every decoder must have multiple regression samples.

The objective is deterministic reliability.

---

Q4 — Credit Guard

Ship the Credit Guard improvements together with this release.

Even with AI disabled by default, Credit Guard remains valuable when AI is enabled later.

---

Q5 — Current Fixes

Push today's fixes into production after regression testing.

No need to delay:

regression lock

normalization fixes

heuristic improvements

renderer improvements

timeout improvements

AI credit guard

---

Additional Architectural Requirement (Very Important)

Do NOT continue expanding one massive decoder file.

Refactor the decoding engine into a modular plugin architecture.

Example:

backend/

decoders/

base64.py

base58.py

base85.py

hex.py

xor.py

gzip.py

zlib.py

lzma.py

brotli.py

utf16.py

reverse.py

normalizers/

powershell.py

cmd.py

javascript.py

vbs.py

extractors/

ioc.py

mitre.py

lolbins.py

heuristics/

async_rat.py

lumma.py

darkgate.py

remcos.py

agenttesla.py

redline.py

cobaltstrike.py

sliver.py

Each decoder must be independently testable.

Adding future decoders should require minimal code changes.

---

Engineering Principles

The deterministic engine must always be the primary analysis engine.

AI must never become a dependency.

Priority order:

Input ↓

Fingerprint ↓

Normalize ↓

Recursive Decode ↓

PowerShell/CMD Reconstruction ↓

IOC Extraction ↓

MITRE Mapping ↓

Threat Scoring ↓

Malware Family Heuristics ↓

Optional AI Assistant

---

Success Criteria

When this sprint is complete, NivXRay should:

Automatically detect encodings.

Decode unlimited nested payloads.

Reconstruct complex PowerShell and CMD payloads.

Extract all relevant IOCs.

Map MITRE ATT&CK techniques.

Detect common malware tradecraft using deterministic heuristics.

Produce analyst-ready reports without requiring AI.

Work fully offline for all core functionality.

Use AI only as an optional analyst assistant when explicitly requested.

The objective is to make NivXRay the most capable deterministic malware command-line analysis platform, with AI serving only as an enhancement rather than a dependency.